Schedule

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Deadline | Assignee | Remark |
| Fix bugs on Case Management module | Feb 01,2024 | Remedan | Fix the bugs that are reported by DDWSA IT Team |
| Schedule meeting with Mr. Remedan/ Mr. Yohannes | Feb 03, 2024 | Remedan/Kirubel | Schedule meeting To discuss about the current state of the Project Management Module between Feb 01 and Feb 03 |
| Address Comments | Feb 07, 2024 | Remedan | Address any comments that were give by Mr. Remedan/ Mr. Yohannes on the Project Management module |
| Online Meeting with DDWSA to show final progress | Feb 08, 2024 | Remedan/Kirubel | - |
| Address any issues | Feb 12, 2024 | Remedan | Address any issues that were raised on our previous meeting |
| Implement System(Physically) | Feb 14, 2024 | Kirubel/Remedan/Denekew/Muktar/DDWSA Team | - |
| Showcase the system on National City Fourm | Tentative | Kirubel/Denekew | Participate in the Prestention of the Project Management and Case Tracking System Implemented in DDWSA at the National City Forum (Feb 17 - Feb 21, 2024) |